PHASE 01   •   IMPLEMENTATION GUIDE

# Project Discovery and Requirements

Establish the people, needs, boundaries, and success measures for FitBuddy before implementation begins. FitBuddy helps a person create a seven-day general fitness plan, request a revision, and view saved plans through a coach dashboard.

| PROJECT ¦ FitBuddy AI Fitness Plan Generator | PHASE ¦ 01 of 08 |
| --- | --- |

# Purpose and objectives

Translate the project brief into clear user-facing and system requirements.

Identify the main user journeys: create a plan, revise it with feedback, and review plans as a coach.

Set realistic boundaries for health-related content and personal data.

# Work included

Define primary users: an individual seeking a routine and a coach reviewing locally saved plans.

Capture inputs: display name, unique user ID, age, weight in kilograms, goal, and preferred effort.

Specify outputs: a day-by-day seven-day workout plan, one concise nutrition or recovery tip, and a saved original/current plan pair.

Record goals and intensity values supported by the product; define validation and duplicate-ID behavior.

Make clear that generated content is general wellness guidance, not diagnosis or medical treatment.

Separate required behavior from optional implementation ideas in the source brief.

# Implementation decisions

Goals supported: weight loss, muscle gain, general wellness, and flexibility/mobility.

Effort choices: low, medium, and high.

A unique user_code is user-supplied; the database primary key remains internal.

The initial delivery targets local development with a later path to hosted deployment.

# Phase deliverables

Requirements and user-flow summary.

Validated input and output definitions.

Acceptance criteria for plan generation, feedback revision, persistence, and dashboard viewing.

A short health-content and privacy boundary statement.

# Completion checks

A new user can explain what information is collected and why.

All three key user journeys have a defined start, successful outcome, and validation/error outcome.

The project does not promise guaranteed weight, strength, or health results.

Project context: FitBuddy uses FastAPI, Jinja2, SQLAlchemy, SQLite, and optional Google Gemini generation. The local fallback supports development without a Gemini credential.