PHASE 03   •   IMPLEMENTATION GUIDE

# AI Generation and Prompt Design

Implement the AI capability behind FitBuddy’s personalized plan, plan revision, and short nutrition/recovery suggestion. Prompts should request useful structure while keeping recommendations moderate and transparent.

| PROJECT ¦ FitBuddy AI Fitness Plan Generator | PHASE ¦ 03 of 08 |
| --- | --- |

# Purpose and objectives

Generate complete seven-day plans tailored to the profile and selected effort.

Revise the current plan in response to free-text feedback.

Return concise goal-aware nutrition or recovery tips.

# Work included

Create the Google Gen AI client only when GOOGLE_API_KEY is present.

Use the configured workout model for plan creation and revisions; use the configured fast model for tips.

Prompt for Day 1 through Day 7, warm-up, activity detail, cooldown/recovery, and a safety note.

Pass the current plan and user feedback to the revision prompt so changes are contextual.

Keep nutrition guidance practical; avoid exact calorie prescriptions, diagnosis, supplement mandates, and guaranteed outcomes.

Provide predictable local fallback content and label the active mode in the interface.

# Implementation decisions

Default model names are gemini-2.5-pro for workout tasks and gemini-2.5-flash for tips; configure them in .env if account availability differs.

A missing key selects the fallback; an API failure with a configured key is reported as a generation error rather than silently presented as live AI.

The original plan remains stored separately from the current revised plan.

# Phase deliverables

app/ai.py with client setup, prompts, fallback generation, and revision logic.

Environment settings for key and model selection.

Visible AI-mode indicator and health status.

Prompt constraints for safety, format, and personalization.

# Completion checks

The no-key experience generates a complete plan and goal-specific tip.

Configured Gemini calls return non-empty text or a visible error.

Feedback revision uses the current plan and preserves its original version.

Generated output is escaped by the HTML template renderer when displayed.

Project context: FitBuddy uses FastAPI, Jinja2, SQLAlchemy, SQLite, and optional Google Gemini generation. The local fallback supports development without a Gemini credential.