PHASE 04   •   IMPLEMENTATION GUIDE

# Backend Routes and API Development

Connect form submissions and JSON requests to validation, AI generation, database storage, and rendered or structured responses. Routes are the coordination layer for the application.

| PROJECT ¦ FitBuddy AI Fitness Plan Generator | PHASE ¦ 04 of 08 |
| --- | --- |

# Purpose and objectives

Accept and validate user profiles and feedback.

Expose browser workflows and documented JSON endpoints.

Return clear errors for invalid input and missing records.

# Work included

Render the home form at GET / and process it at POST /generate-workout.

Create the user and plan records, generate the original plan and tip, then display the result.

Process POST /submit-feedback by loading the plan, revising it, and updating the saved current plan and tip.

Implement POST /api/plans, GET /api/plans/{plan_id}, and POST /api/plans/{plan_id}/feedback.

Implement GET /health and expose the OpenAPI explorer at /docs.

Validate age, weight, goal, intensity, user ID format, feedback length, duplicate user IDs, and missing plan IDs.

# Implementation decisions

HTML routes render Jinja pages; API routes accept and return JSON.

Request data is validated through Pydantic schemas.

Database sessions are provided per request and closed after completion.

Successful JSON plan creation returns a plan ID needed for later retrieval or feedback.

# Phase deliverables

app/main.py route handlers and app initialization.

app/schemas.py request validation.

Interactive FastAPI documentation at /docs.

Consistent response behavior for invalid, duplicate, missing, and failed-generation cases.

# Completion checks

A valid form submission creates records and shows a result page.

A duplicate user_code returns a conflict response.

Feedback for an unknown plan returns not found.

The JSON create, read, and feedback sequence is discoverable and callable in /docs.

Project context: FitBuddy uses FastAPI, Jinja2, SQLAlchemy, SQLite, and optional Google Gemini generation. The local fallback supports development without a Gemini credential.