PHASE 07   •   IMPLEMENTATION GUIDE

# Validation and Quality Assurance

Verify that the user journeys, API responses, AI configuration modes, persistence, and responsive pages behave as intended. Record defects and resolve them before sharing a build.

| PROJECT ¦ FitBuddy AI Fitness Plan Generator | PHASE ¦ 07 of 08 |
| --- | --- |

# Purpose and objectives

Confirm core flows work with and without a Gemini key.

Check validation, persistence, and error handling.

Reduce avoidable safety, usability, and data-exposure problems.

# Work included

Install dependencies in a clean virtual environment and check the application starts.

Exercise profile creation with valid and invalid values, including reused IDs.

Exercise feedback updates and confirm original and revised plan values differ as expected.

Call health, API create, API read, and API feedback endpoints through /docs.

Inspect plan and dashboard pages at desktop and mobile widths.

Check missing credentials, unavailable model access, empty AI responses, and missing plan IDs.

Review text for unsafe prescriptions, secret leakage, and unescaped user content.

# Implementation decisions

Manual acceptance checks are documented in README.md for local verification.

Generation failures should be visible; a configured but failing Gemini service should not masquerade as a successful live response.

The local dashboard must not be exposed publicly with real user data without adding access control.

# Phase deliverables

A repeatable manual acceptance checklist.

Resolved defects and a brief record of any remaining limitations.

A verified local setup path for the next developer.

# Completion checks

The complete create → review → revise → dashboard journey succeeds.

Invalid data receives a useful client error instead of corrupting the database.

No API key appears in tracked files or application output.

The app’s limitations are clearly explained to users and maintainers.

Project context: FitBuddy uses FastAPI, Jinja2, SQLAlchemy, SQLite, and optional Google Gemini generation. The local fallback supports development without a Gemini credential.